Weekly Status Report


Minutes of Meeting
Date: 08-20-2026
Meeting Called By: Cache Flow
Facilitator: Edward Mandac
Link of the Meeting: Cache Flow - Weekly Status Meeting-20260820_191513-Meeting Recording.mp4

1. Attendees
Gian Ace Buaquiña
Beejay A. Carpio
Lance Art P. Fortaleza
John Carl Gabriel Guzman

2. Agenda
* What are the deliverables this week

- Finalize the Use Case Diagram per our advisor comments

- Finalize and double check the C4 Diagram: System Context, Container and Component Diagram.

- Finalize Test Cases

3. Summary

* Status update for the week

- We reviewed the Use Case Diagram again due to our professor wanting another use case and we wanted our advisor to get approval from that. He commented that it was risky adding the new use case that was added which is loans because we are not yet sure if the client will agree putting loans data on the database.

- The other diagrams just need a little bit more polishing.

- We need to make sure our diagrams are connected and we studied how they are connected.

* Blockers/Obstacle that encounter this week

- There were no classes this week due to the rainy weather, and because of that we didn’t get to really consult our professor and our group didn’t get to have a meeting together and we only did our own task on our own which is why we are planning to have a meeting tomorrow to make sure we are all connected.