WEEkLY STATUS REPORT

Date: 09-14-2026

Meeting Called By: Cache Flow

Facilitator: Edward Mandac

Link of the Meeting: Cache Flow - Weekly Status Meeting-20260914_185647-Meeting Recording.mp4

Attendees

Gian Ace Buaquiña

Beejay A. Carpio

Lance Art P. Fortaleza

John Carl Gabriel Guzman

Agenda

- Review integration scope and source of truth using Koha

- Establish sprint capacity guidelines and story point estimation rules

- Plan environment setup and dashboard development for Sprint 1

- Coordinate upcoming meeting with Sir Jojo

Summary

Status update for the week

  - Clarified the necessity of integrating the Koha catalog system as the sole source of truth to ensure AI book recommendations strictly rely on actual physical and digital library holdings rather than  web results.

  - Established team capacity limits for sprint planning: each team member is allotted 80 hours per sprint (8 hours/day over a 2-week period). Tasks that cannot be completed within Sprint 1 will overflow naturally into Sprint 2 rather than forcing extra hours.

  - The team will conduct a sprint planning meeting to outline tasks and begin setting up development environments. Initial development focus will center on building UI dashboards and establishing CRUD operations (Create, Read, Update, Delete) between the project UI and the Koha database for catalog management.

Blockers/Obstacle that encountered this week

uncertainty regarding whether existing source code will be provided or if the system will need to be built from scratch.