Daily Stand-Up Meeting

Minutes of Meeting

Date: 09/25/2026

Meeting Called By: Cache Flow

Meeting Link: Teams meeting-20260925_205832-Meeting Recording.mp4

Attendees

Gian Ace Buaquiña

Beejay A. Carpio

Lance Art P. Fortaleza

John Carl Gabriel Guzman

Summary

Discussion about resolving deployment blockers and preparing working session. Lance encountered a deployment blocker on Vercel because API access keys and repository permissions from Sir Sean are required, preventing the online prototype from displaying the dynamic Koha API link. Gian successfully reconfigured Koha under Ubuntu with a single MariaDB instance to fix database crashes and tested sample data imports from Project Gutenberg. Beejay worked on activity diagrams for the remaining use cases. JC managed the meeting documentation weekly report and daily MOM. Planning consultations with Sir Sean on Monday/Wednesday and kicking off Sprint 2 next week for AI Chatbot development.

What we did yesterday

- Gian Ace Buaquiña: Reconfigured Koha on Ubuntu to resolve VM/MariaDB multi-instance startup issues, and explored Project Gutenberg import workflows.

- Lance Art P. Fortaleza: Replaced personal greeting names with a generic "Library User" placeholder and added MARC field details to book detail views.

- Beejay A. Carpio: Drafted activity diagrams for the Managed Library Catalog and Managed Borrowed Books use cases.

- John Carl Gabriel Guzman: Did weekly status report for Sir Edward and daily stand-up MOM for Day 9.

What we did today

- Gian Ace Buaquiña: Configured Koha with a single MariaDB database instance to eliminate server crashes, and tested importing sample e-book records (10–20 books) from Project Gutenberg.

- Lance Art P. Fortaleza: Attempted Vercel deployment but hit a blocker requiring API keys and permissions from Sir Sean to expose the dynamic backend link.

- Beejay A. Carpio: Drafted activity diagrams for the Managed AI Chatbot and Managed Reports use cases.

- John Carl Gabriel Guzman: Doing the Minutes of Meeting (MOM) for Day 10, and try to help with the ERD.